1.Title: Online Recruitment System

2.Project Statement:

The project aims to develop a user-friendly web application that facilitates the

Selection of Job according to the qualification. Graduate is the one who is looking for a job in the same organization who can be either a fresher or an experienced.

Employer is a resource of the organization who specifies there requirements. From each department only one authorized person acts as an employer.

Administrator is also a resource of the organization from HR department. He/she acts as a mediator between the employer and the graduate

Outcomes:

Graduate gives the complete details about his/her Personal, Educational and Skills which can be updated accordingly until a valid period of three months.

Whenever there is a vacancy, the employer comes into play by specifying the requirements which are viewed by there registered graduate.

Administrator is responsible to intimate the eligible students for that particular post through e-mail and also updates the employee database according to the instructions given by the employer after the complete process of interview

Enhance patient satisfaction by offering a seamless and user-friendly interface.

- Modules to be implemented

- User Authentication and Registration

- Appointment Scheduling Interface

- Job Availability Management

- Job Information Management

- Interview Management

- Notification System

- Admin Dashboard

- Week-wise module implementation and high-level requirements with output screenshots

Milestone 1: Weeks 1-3

Module 1: User Authentication and Registration

- Implement user registration functionality.

- Develop user login mechanism.

- Integrate email verification and password reset features.

- Output screenshot:

Module 2: Job Availability Management

- Design database schema for storing Job availability information.

- Develop an interface for Job seekers  to set their availability.

- Implement backend functionality to manage and update Job availability.

- Output screenshot

Milestone 2: Weeks 4-5

Module 3: Appointment Scheduling Interface

- Design and develop the interface for appointment scheduling.

- Implement functionality for users to select Job, preferred time slots, and reasons for the appointment.

- Integrate the scheduling interface with the backend for storing appointment details.

- Output screenshot

Milestone 3: Weeks 6-7

Module 4: Appointment Management

- Design database schema for storing appointment details.

- Implement backend functionality for scheduling appointments and preventing conflicts.

- Develop an interface for Job and Job seekers to view and manage appointments.

- Output Screenshot:

Milestone 4: Weeks 8-10

Module 5: Job Information Management

- Design database schema for storing patient information securely.

- Develop functionality for Job seekers to provide and update their information.

- Implement backend logic for accessing and managing student information securely.

- Output Screenshot:

Module 6: Notification System

- Integrate email and/or SMS notification services.

- Develop triggers and notifications for appointment reminders, new bookings, and cancellations.

- Implement a system for handling and tracking notifications.

- Output screenshot:

Module 7: Admin Dashboard

- Design the layout and functionality of the admin dashboard.

- Implement user management features for admins to add, edit, and delete users.

- Develop modules for managing Job, appointments, and patient information.

- Output Screenshot:

Evaluation Criteria:

Milestone 1 Evaluation (Week 3):

- Completion of user authentication and registration.

- Successful implementation of Job availability management functionalities.

Milestone 2 Evaluation (Week 5):

- Appointment scheduling interface is fully developed and integrated with the backend.

Milestone 3 Evaluation (Week 7):

- Appointment management system is operational, allowing for scheduling and viewing appointments.

Milestone 4 Evaluation (Week 10):

- Patient information management, notification system, and admin dashboard are fully implemented and functional.

- Design diagrams

Class Diagram: Entity classes

Output Screenshots:

1.	Dashboard

2. Admin Dashboard